# METHOD OF STATEMENT

Date: 25th Apr 2023

Description of work

To shift out machine and equipment from production to loading bay, load up onto lorry chassis and deliver to another location

Machine Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

04/05/23

Time of Operation

09:45 am

Location of Operation

#### Collection

#### 5 Clean Tech Loop

CT2A

Deliver

5 Clean Tech Loop

CT2B

Equipment Use

1-2 x 633 lorry loader

1 x forklift

Pallet truck

Crowbar/woodblock

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Safety Aspect

# All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place

# All our workers are fully equip with standard P.P.E (safety shoe, safety helmet)

# Lifting machine and lifting gear with M.O.M certificate

# M.O.M certified forklift operator will be involved in the operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Shift out machine from production to loading bay

- Using forklift to fork and load up machine/equipment onto lorry chassis

- Secured with strapping belt prior to moving out of customer premise

- Transport and deliver machine to new location within 100m away

- Using forklift to fork down and unload machine/equipment from lorry chassis

- Insert pallet truck under machine base

- Shift and transport to 2nd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175