# METHOD OF STATEMENT

Date: 09th Jan 2023

Description of work

1) To shift out 1 unit machine from 4th floor via cargo lift to loading bay and load up onto lorry chassis

2) To hoist up 1 unit machine from lorry chassis at loading bay, insert pallet truck under machine base, shift and position to 4th floor via cargo lift

Machine Spec

1 unit M200 machine

Wt: 3, 070 kg

Move in

1 unit TP750 machine / Wt: 4, 000 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

13/01/23

Time of Operation

09:30 am

Location of Operation

#### Blk 3 A.M.K Ind Pk 2A #04-04

Hi Precision Engineering Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Wire sling

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Lifting Crew

# M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

# JOB SCOPE

- Reverse lorry to loading bay

- Hoist up and detach machine from base

- Lower down machine to near ground level

- Insert pallet truck under machine bed

- Shift out from lorry chassis

- Transport to tenant premise at 4th floor via cargo lift

- Position machine at the designated location

- To shift out 1 unit machine from 4th floor via cargo lift to loading bay

- Load up machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver to Eric Wong warehouse

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175