# METHOD OF STATEMENT

Date: 04th Aug 2020

Description of work

To shift out below item from workshop to loading area, hoist or fork up onto lorry chassis and deliver to scrapyard for disposal

Item to dispose

Refer to quotation

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

13/08/2020

Time of Operation

09:40 am

Location of Collection

NTU Joint Lab N3-B4C-03 ground floor

Fusionopolis, Kinesis Building F2 #03-07

NTU Valley Block

Equipment Use

2 x 633 lorry loader

1 x forklift

Rollers/pallet truck

Wire/webbing sling

Metal plate/canvas (for floor protection)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman lorry loader and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- To shift out all unused item from workshop

- Transport item to loading area

- Using lorry loader or forklift to hoist up and load onto lorry chassis

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175