# METHOD OF STATEMENT

Date: 16th Aug 2016

Description of work

To hoist down 1 unit Laser machine from lorry chassis, shift and position into customer premise at ground floor

Machine Spec

1 unit Laser Model Fusion 40

Dim: 116 x 140 x 185 cm

Est Wt; 1,000 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

18/08/2016 – Afternoon slot

Location of Operation

#### No 1 Technology Drive

Equipment Use

Lorry Loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet etc)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# Job Scope

- Lorry crane to park at designated location for lift

- Hoist up machine from lorry chassis and load onto ground

- Insert pallet truck to machine base

- Shift and position machine into customer premise at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175