# METHOD OF STATEMENT

Date: 27th June 2016

Description of Work

1) To unload machine from 1 x 40ft OT and 1 x 20GP container, uncrate case, hoist and detach from base, shift and position into customer premise at ground floor

2) 1 unit CMM machine from attached packing list to be hoist up to 3rd floor, shift and position to designated location

Machine Spec

Refer to attached packing list

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

04/07/2016 - 10:00 am

Location of Operation

#### No 10 Tuas South St 5

CDI Multiseals

Equipment Use

1 x 50 ton lorry crane

1 x lorry crane

Rollers/pallet truck

Wire/webbing sling

1 x forklift

Obstacles

No obstacles on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to park at designated location for the lift

- Open up container canvas using ladder

- Secured sling to machine hoisting point

- Hoist up machine from container and load onto lorry chassis

- Move lorry to loading bay

- Hoist up machine from lorry chassis and lower down to ground level

- Insert rollers to machine base for the move

- Shift and position machine to the designated location inside factory

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175