# METHOD OF STATEMENT

Date: 29 Jan 2015

Description of work

- To shift out 1 unit Falcon CNC lathe machine from production room to loading area, hoist up and load onto forwarder lorry

- To internal shift 2 unit machine for machine passageway and shift back upon clearance

Risk Assessment

A copy of Risk Assessment will be attach.

Date / Time of Operation

06/02/2015 – 10:00 am

Location of Operation

#### No 10 Tuas South St 5

(CDI Multiseals)

- Equipment Use

1 x lorry crane

Rollers/pallet truck

Wire/webbing sling

*   Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally.

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will be clear and dispose

- Lifting Crews

MOM certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc…)

Lifting machine and lifting gear with M.O.M cert.

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated area for the lift

- Shift out machine from production room to hoisting area

- Hoist up machine and load onto forwarder lorry

- Secured machine with strapping belt prior to moving out of premise

- Shift and position back 2 unit machine after clearance

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175