# METHOD OF STATEMENT

Date: 08th March 2016

Description of work

To move lorry crane inside customer premise, hoist up and load machine onto lorry chassis, secured and transport out to new location

Machine Spec

1 x Hankook CNC Turning Lathe

Dim: 5.5 x 8.5 x 2.0 m

Wt: 8500 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

10/03/2016 - 10:00 am

Location of Operation

#### No 15 Chin Bee Drive

ST Kinetics Singapore Ltd

Equipment Use

1 x lorry crane

Wire/webbing sling

Obstacles

Clear all obstruction in way of working path

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to move into inside customer premise

- Hoist up and load machine onto lorry chassis

- Secured machine with belt prior to moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175