# METHOD OF STATEMENT

Date: 23 March 2015

Description of work

To shift out 3 unit machines and accessary from production area to hoisting bay, hoist up and load onto Malaysia lorry/low bed

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

As per required schedule

Location of Operation

#### No 17 Kian Teck Crescent

Perfect Team Engineering Pte Ltd

- Equipment Use

50 ton mobile crane

Lorry crane

Heavy duty rollers

Wire sling

Platform (for slope control)

Forklift

*   Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

- Lifting Crews

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Mobile/lorry crane to park at designated hoisting area for the lift

- Barricade operation area

- Shift and push out machine from production area to hoisting bay

- Hoist up and load machine onto Malaysia lorry/low bed

- Secured machine with strapping belt before moving out of customer premise

- At new location, hoist down machine from lorry/low bed and lower down to the ground

- Insert rollers to machine base

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175