# METHOD OF STATEMENT

Date: 01st September 2016

Description of work

To unload 7 case of 1 unit machine and accessories from 1 x 40ft container, uncrate, shift and position to 3rd floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

08/09/2016 – 10:00am

Location of Operation

#### No 19 Tuas South Ave 14

Equipment Use

1 x lorry crane

1 x forklift

Wire/webbing sling

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc…safety shoe, helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to park at designated location (back to back with container)

- Pull out cases from container onto lorry chassis

- Forklift to unload case from lorry chassis

- Uncrate cases

- Using crane or forklift to detach machine from base

- Using pallet truck/rollers, shift and position machine to 3rd floor via cargo lift

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175