# METHOD OF STATEMENT

Date: 29 September 2015

Description of work

To unload 4 case of 1 unit High Temperature machine from 1 x 40ft HQ container and 2 cases of 1 unit Roller Mill, shift and position into temporary store at H1-10 without uncrating

On another day, shift out the above cases, uncrate, shift and position into customer premise at H1-07

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

01/10/2015 – unload 1 x 40ft container

To be advised - Unloading of 1 unit Roller Mill and positioning machine to location

Location of Operation

#### No 2 A.M.K Drive

ITE College Central (H1-10/H1-07)

Equipment Use

1 x lorry crane

1 x forklift

Wire/webbing sling

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc…safety shoe, helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to park at designated location (back to back with container)

- Pull out cases from container onto lorry chassis

- Forklift to unload case from lorry chassis and transport to H1-10 for temporary storage area without uncrating

- On moving day, shift out cases from temporary area

- Uncrate cases

- Using crane or forklift to detach machine from base\

- Using pallet truck/rollers to shift and position machine into H1-07

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175