# METHOD OF STATEMENT

Date: 16 Nov 2015

Description of work

To hoist up 1 unit Boring machine from open yard and load onto low loader

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

17/11/2015 - 10:00 am

Location of Operation

#### No 2 Gul Circle

Cameron (S) Pte Ltd

Equipment Use

1 x 50 ton mobile crane

Low-loader

Wire sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry/mobile crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc…)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger, signalman and lorry loader operator

# JOB SCOPE

- Mobile crane to park at designated location for the lift

- Hoist up Boring machine from open yard and load onto low-loader

- Secured machine with strapping belt prior to moving out of premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175