# METHOD OF STATEMENT

Date: 15th Mar 2021

Description of work

To shift out and hoist up 1 unit machine onto wooden base for packing using customer overhead crane. After packing, load machine onto Malaysia lorry

Machine Spec

1 unit INT J200

Dim: 4.7 x 2.7 x 2.9 m

Wt; 9, 110 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

17/03/21

Time of Operation

09:45 am

Location of Operation

#### No 21 Joo Koon Circle

Yamazaki Mazak Singapore Pte Ltd

Equipment Use

2 x 633 lorry loader

Wire sling

Mazak overhead crane

Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Shift out and hoist up machine using customer overhead crane

- Load machine onto wooden base

- Pack to form case inside customer premise

- After packing, use overhead crane to load onto Malaysia lorry

- Secured case with strapping belt prior to moving out of premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175