# METHOD OF STATEMENT

Date: 24th Nov 2016

Description of work

Using overhead crane to hoist up 1 unit INT J200 CNC machine from showroom onto wooden base for packing. After packing, load onto 1 x M’sia low loader

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

29/11/2016 - 10:00 am

Location of Operation

#### No 21 Joo Koon Circle

Yamazaki Mazak Singapore Pte Ltd

Equipment Use

1 x overhead crane

1 x 50 ton lorry crane

Wire sling

Obstacles

Clear all obstacles within working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc…)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Hoist up machine using overhead crane

- Load machine onto wooden base for packing

- After packing, hoist up onto lorry chassis

- Move lorry crane to outside of showroom

- Hoist up machine from lorry chassis and transfer to M’sia low loader

- Secured machine with belt prior to moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175