# METHOD OF STATEMENT

Date: 02nd July 2018

Description of work

To shift out machine and accessories from showroom, using overhead/lorry crane to hoist up and load onto wooden base for packing. After packing, load onto Malaysia lorry

Machine Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

02/07/2018 - 10:00 am

Location of Operation

#### No 21 Joo Koon Circle

Yamazaki Mazak Singapore Pte Ltd

Equipment Use

1 x overhead crane

1 x 50 ton lorry crane

Wire sling

Obstacles

Clear all obstacles within working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger and signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Shift out machine and accessories from showroom

- Hoist up machine using overhead/lorry crane

- Load machine onto wooden base for packing

- After packing, load onto Malaysia lorry

- Secured machine with belt prior to moving out from Mazak premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175