# METHOD OF STATEMENT

Date: 30 June 2015

Description of work

To shift out 1 unit machine and accessary to hoisting area, hoist and put onto wooden base for packing. After packing, load onto forwarder low bed

Machine Spec

1 unit VRX-i600

Dim: 4.520 x 2.750 x 3.500 m

Wt; 13,720 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

09/07/2015 - 10:00 am

Location of Operation

#### No 21 Joo Koon Circle

Equipment Use

1 x 50 ton lorry crane

Wire sling

Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally.

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, mobile/lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc…)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated area for the lift

- Shift out machine to loading area

- Hoist up and load machine onto wooden base for packing

- After packing, load onto forwarder low bed

- Machine to be properly secured prior to moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175