# METHOD OF STATEMENT

Date: 09th May 2016

Description of Work

To shift out machine/equipment to loading area, hoist up and load onto lorry chassis, transport to new location, unload, shift and position into customer premise

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

10-17/05/2016 – 10:00 am (2 x job)

Location of Operation

#### 28 Teban Garden Crescent

Equipment Use

2/3 x lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

# JOB SCOPE

- Lorry crane to park at designated hoisting area

- Shift out equipment/machine to loading area

- Hoist up equipment/machine and load onto lorry chassis

- Secured equipment/machine with belts prior to moving out of premise and deliver to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175