# METHOD OF STATEMENT

Date: 27th Oct 2020

Description of work

To shift out 3 unit machine and accessories from production area to loading bay, using customer overhead crane to hoist up onto low loader/lorry chassis and deliver to new location

Machine Spec

1 unit Mazak Slant Turn Nexus 550M

Dim: 828 x 293 x 310 cm / Wt: 23, 370 kg

1 unit Mazak Integrex E-420H II

Dim: 725 x 330 x 230 cm / Wt: 23, 680 kg

1 unit Mazak HCN 10800 II

Dim: 425 x 285 x 358 cm / Wt: 12, 800 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Est: 02/11/20 – 13/11/20

Time of Operation

10:00 am

Location of Operation

#### No 5 Tukang Innovation Grove

Caterpillar Propulsion Singapore Pte Ltd

Equipment Use

2 x lorry loader

1-2 x low loader

Rollers/pallet truck

Wire/webbing sling

Shackle

1 x 25ton customer overhead crane

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- To shift out machine from production area to loading bay

- Reverse low-loader/lorry to loading bay

- Using customer 25ton overhead crane to hoist up machine

- Load machine onto low-loader/lorry chassis

- Secured machine with belt prior to moving out customer premise

- Transport and deliver machine to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175