# METHOD OF STATEMENT

Date: 19 May 2015

Description of work

To shift out machineries with accessary from production area to hoisting bay, hoist up, load onto wooden base for packing. After packing, stuff into container and secured

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

To be advised

Location of Operation

#### No 5 Tukang Innovation Grove

Caterpillar Pte Ltd

Equipment Use

Mobile/lorry crane

Rollers/pallet truck

Wire/webbing sling

Forklift

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Shift out machine from production area to hoisting bay

- Hoist and load up machine onto wooden base for packing

- After packing, stuff machine case/base into container

- Secured cases with chocking wood and strapping belt

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175