# METHOD OF STATEMENT

Date: 19 Oct 2015

Description of work

To uncrate 1 case of Spindle, shift and position into customer premise at ground floor

On another day, shift out the Spindle, hoist and detach from base, shift and position back into customer premise

Machine Spec

1 case of Spindle

Dim: 3.75 x 2.25 x 2.50 m

W: 4,600 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

21/10/2015 – uncrate, shift and position to location

To be advised – Shift out, detach from base, shift & positioning machine to location

Location of Operation

#### No 51 Seletar Aerospace View

Pratt & Whitney NGPF Manufacturing Company (S) Pte Ltd

Equipment Use

1 x lorry crane

Wire/webbing sling

Rollers/pallet truck

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoe, helmet)

# Job Scope

- Uncrate machine case

- Insert rollers/pallet truck to machine base

- Shift and position into premise at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175