# METHOD OF STATEMENT

Date: 11th May 2017

Description of Work

To install 1 set of Booth & Pillar at customer premise, after install, shift and position into premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

16/05/2016 - 09:30 am

Location of Operation

#### No 51 Seletar Aerospace View

Pratt & Whitney Services Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Boom Lift (customer provide)

Wire/webbing sling

Obstacles

No obstacles on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator and boom lift operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, harness, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to park at designated hoisting area

- Upright pillar

- Hoist up booth roof onto pillar to assemble

- Using boom lift for worker to tighten nuts onto pillar

- After install, shift and position booth to the designated location inside factory

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175