# METHOD OF STATEMENT

Date: 16 Nov 2015

Description of Work

To hoist and position machine bed to exact location, drill and insert low plug to machine base

To shift column base frame near crane, hoist up to vertical position, load and assemble onto main machine bed. Other parts will be assemble based on required schedule

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

To be advised

Location of Operation

#### No 51 Calshot Rd

Eagle Services

Equipment Use

1 x 75/50 ton lorry crane

1 x 4.5 ton forklift

Wire sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Job Scope

- Hoist and position machine base to exact location

- Drill and insert low plug to machine base

- Shift out column to near crane

- Hoist and upright column with the support of 4.5 ton forklift

- After upright, hoist and load column onto machine base to assemble

- Other parts of machine will be assemble base on required schedule

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175