# METHOD OF STATEMENT

Date: 15 June 2015

Description of Work

To hoist up 1 unit new Suction Blower to 2nd floor roof top & hoist down 1 unit old Suction Blower, load onto lorry chassis and deliver to customer premise

Machine Spec

2 x Suction Blower

Dim: 180 x 140 x 140 cm

Wt: 300 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

18/06/2015 – 10:00 am

Location of Operation

#### No 4 Joo Koon Circle - No 6 Joo Koon Circle

ACP Metal Finishing Pte Ltd

- Equipment Use

1 x lorry crane

Rollers/pallet truck

Wire/webbing sling

*   Obstacles

No obstacles on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crews

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Hoist up new Suction Blower to 2nd floor roof top

- Shift and position to location

- To hoist down old Suction Blower from 2nd floor roof top

- Load onto lorry chassis

- Deliver Suction Blower to location

- Unload, shift and position into warehouse

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175