# METHOD OF STATEMENT

Date: 18 September 2015

Description of work

To shift out 1 case Rectifier from No 4 Joo Koon Circle, uncrate, load onto lorry and transfer to No 6 Joo Koon Circle. Load using reach truck and lift up to Mazz floor

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

25/09/2015 – 10:00 am

Location of Operation

#### From No 4 Joo Koon Circle – No 6 Joo Koon Circle

ACP Metal Finishing Pte Ltd

Equipment Use

Lorry crane

Pallet truck

Webbing sling

1 x reach truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc…safety helmet, safety shoe)

Lifting machine and lifting gear with M.O.M certificate

# JOB SCOPE

- Shift out Rectifier from 4 Joo Koon Circle

- Uncrate case

- Load machine onto lorry chassis

- Transfer machine to 6 Joo Koon Circle

- Use reach truck to unload and transport to inside factory

- Fork up to 2nd floor

- Lower down onto wooden structure

- Insert pallet truck to machine base

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175