# METHOD OF STATEMENT

Date: 11th Sep 2018

Description of work

To shift out 1 unit machines from production room to loading bay, hoist up and load onto M’sia lorry

Machine Spec

1 unit OM Neo 16 VTL

Dim: 490 x 345 x 368 cm

Wt: 17, 000 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date Of Operation

13/09/2018

Time Of Operation

10:00 am

Location of Operation

#### No 6 Tuas Ave 18

ROHAG (S) Pte Ltd

Equipment Use

1 x 50 ton lorry crane

Heavy duty rollers

Pallet truck

Wire sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and mobile/lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Mobile crane to park at designated hoisting area for the lift

- Shift out machine from production to loading bay

- Insert sling onto machine hoisting point

- Mobile crane to hoist up and load machine onto M’sia lorry

- Release all hoisting sling

- Secured machine with strapping belt prior to moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175