# METHOD OF STATEMENT

Description of work

To shift out machineries and accessories from production room to loading area, hoist up, load onto low loader/lorry chassis and deliver to another factory

Machine Spec

Refer to machine list attached

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

16/12/2019

Time of Operation

09:45 am

Location of Operation

#### 7 Neythal Rd – 11 Tuas Bay Close

Spark Engineering

Equipment Use

3 x 633 lorry loader

Low loader

Rollers/pallet truck

Wire/webbing sling

Shackle

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Jack up machine to 3” high

- Insert rollers to machine base

- Shift out machine from production

- Transport machine to designated hoisting area

- Hoist up machine and load low loader/lorry chassis

- Secured machine with strapping belt prior to moving out of premise and deliver to another factory

- At new factory, unload, shift and position into premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175