# METHOD OF STATEMENT

Date: 09th Oct 2018

Description of work

To shift out 12 unit machineries from production area ground floor to loading area, forklift to fork up machine and transport to new location within Oioptiq premise

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

10/10/2018   -   09:45 am

Location of Operation

#### 8 Tractor Rd

Qioptiq Singapore Pte Ltd

Equipment Use

1 x lorry crane

Rollers/pallet truck

1 x forklift

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Shift out machine from production room to loading area

- Unload machine from pallet truck and let it sit on wooden block

- Using forklift to fork machine and transport to new location

- Unload machine at unloading area

- Using pallet truck to shift machine into premise

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175