# METHOD OF STATEMENT

Date: 22nd Oct 2024

Description of work

To relocate 2 unit machine from existing location to new location within factory premise

Machine Spec

1 unit 50ton Bruderer Press

1 unit 30ton Kyori Press

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

28/10/24

Time of Operation

09:45 am

Location of Operation

#### 37 Tuas Ave 8

Mitsui High-Tec (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x battery forklift

Hand/hydraulic jack

Woodblock

Rollers/pallet truck

Canvas/metal sheet (to lay out for floor protection)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Jack up machine to 3” high

- Insert rollers under machine base

- Shift out machine from existing location

- Transport machine to new location within factory premise

- Position machine at the new designated location

- Unload machine from rollers and insert

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175