# METHOD OF STATEMENT

Date: 16th Sep 2020

Description of work

To assist engineer dismantle Coil Line, shift out from production room to loading area, load onto 1 x 20ft OT and 5 x 40ft HQ container, secured with lashing belt and choking wood

Machine Spec

Refer to quotation

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

21-25/09/2020

Time of Operation

09:45 am

Location of Operation

#### 2 Benoi Crescent

SESS

Equipment Use

2 x lorry loader

1 x forklift

Heavy duty rollers/pallet truck

Wire sling

Shackle

Choking wood/lashing wire

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Assist customer engineer to dismantle coil line

- Shift out from production to loading area

- Use forklift and lorry loader to load onto container

- Secured with lashing belt and choking wood

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175