# METHOD OF STATEMENT

Date: 20th July 2017

Description of work

To unload 2 set of Uncoiler with accessories @ total weight of 4,500 kg from 1 x 20ft GP container, shift and position into premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attach

Date/Time of Operation

24/07/2017   -   09:45 am

Location of Operation

#### No 9 Sixth Lok Yang Rd

Singapore Kobe Pte Ltd

Equipment Use

1 x lorry crane

Wire/webbing sling

Pallet truck/rollers

Obstacles

Clear obstruction in way of working area and route to machine position

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to park at designated location (back to back with container)

- Pull out uncoiler from container and load onto lorry chassis

- Hoist down uncoiler from lorry chassis to the ground

- Insert pallet truck/rollers to uncoiler base

- Shift uncoiler into premise

- Position uncoiler to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Remark

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175