# METHOD OF STATEMENT

Date: 27th July 2017

Description of work

To unload 3 cases of 1 set Water Jet 0606 @ total weight of 2, 700 kg from 1 x 20ft GP container, uncrate, shift and position into workshop

Risk Assessment

A copy of Risk Assessment will be attach

Date/Time of Operation

01/08/2017   -   09:45 am

Location of Operation

#### No 500 Dover Rd

School Of Mechanical & Aeronautical Engineering – Workshop W1218

Equipment Use

1 x lorry crane

Wire/webbing sling

Pallet truck/rollers

Obstacles

No obstacles on crane parking area

Clear obstruction in way of working area and route to machine position

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to park at designated location (back to back with container)

- Pull out case from container and load onto lorry chassis

- Hoist down case  from lorry chassis to the ground

- Uncrate case

- Hoist up and detach equipment from base

- Swing crane to loading area

- Insert pallet truck to equipment base

- Shift and position equipment into workshop

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Remark

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175