# METHOD OF STATEMENT

Date: 04th Jan 2023

Description of Work

To shift 2 unit Robot & structure to one side for drilling, after drilling shift and position back to location

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

06/01/23

Time of Operation

09:30 am

Location of Operation

#### 5 Cleantech Loop #01-01

CleanTech Two Block B

Equipment Use

1 x lorry loader

1 x 3ton low mast forklift

Pallet truck

Drilling equipment

Canvas, pvc sheet (to lay out for flooring protection)

Obstacles

No obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# Job scope

Using of 3 ton battery forklift to shift structure to one side

Drill hole to fix wall plug

After drilling shift back structure to location

Once job complete, team leader will instruct the team to perform proper housekeeping

All debris will be clear and dispose

Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175