# Schedule job for Whits Technologies Pte Ltd #01-10

22/09/22 (Thursday after 6pm onward)

To hack 1 layer internal wall (by Wofook)

23/09/22 (Friday after 1pm)

To shift out 2 unit machine from #01-10 and load onto lorry chassis

24/09/22 (Saturday morning)

Move in 2 unit new machine at ground floor

30th Sep 2022 (Friday after 5pm)

#05-07

To hoist down 1 unit machine from 5th floor

To hoist up 1 unit new machine to 5th floor