# 27th Sep 2021

# Schedule job for Whits Technologies Pte Ltd

02/10/21 (Saturday)

Hoist up 1 unit machine to 5th floor

Hoist down 1 unit machine from 5th floor

07 or 08/10/21 (Thursday)

#01-10

To hack 1 layer internal wall after 6pm onward

09/10/21 (Saturday)

#01-10

Move out 2 unit machine from ground floor and load onto lorry

Move in 2 unit new machine at ground floor