# METHOD OF STATEMENT

Date: 13th Oct 2025

Description of work

To assist customer engineer to assemble machine parts using 3ton battery forklift

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

Estimate:

15/10/25 – 31/10/25

Time of Operation

10:00 am

Location of Operation

#### 16 Seletar Aerospace Crescent

JEP Precision Engineering Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3ton battery forklift

Pallet truck

Obstacles

To clear all obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

- Uncrate case and put aside

- Forklift to fork up and detach accessories from base

- Transport into factory premise

- Unload at designated location for engineer to assemble

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175