# METHOD OF STATEMENT

Date: 24th Apr 2025

Description of work

To assist customer engineer to assemble machine parts using lorry crane

Machine parts

Wt: 3, 000 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

02/05/25 – to shift out 2 case and put aside

05/05/25 – uncrate case, load up parts onto lorry chassis, transport into factory, hoist down for customer engineer to do installing

Time of Operation

09:40 am

Location of Operation

#### 249 Jalan Boon Lay

ST Engineering Pte Ltd

Equipment Use

1 x 633 lorry loader

Wire sling

Webbing sling

Shackle

Rollers/pallet truck

Obstacles

To clear all obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger and signalman and lorry loader operator will be involved in this operation

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Deploy lorry loader at designated unloading area

- Shift out case to outside factory

- Uncrate case

- Riggerman to inset sling to crane hook

- Secured sling to rigging point of load to be lifted

- Hoist up and load onto lorry chassis

- Transport lorry into factory

- Hoist down for engineer to do installation

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175