# METHOD OF STATEMENT

Date: 18th Nov 2022

Description of work

To assist customer engineer to assemble machine cover using lorry loader

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

19/11/22

Location of Operation

#### 16 Seletar Aerospace Crescent

JEP Precision Engineering Pte Ltd

Equipment Use

1 x 633 lorry loader

Webbing sling

Obstacles

To clear all obstruction in way of crane parking and working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

# Job Scope

- Transport lorry loader into inside factory premise

- To assist customer engineer to assemble machine cover by piece

- Insert sling to machine cover rigging point

- Lorry loader to lift up machine cover by piece to assemble area

- Assist customer engineer to install parts

- Repeat process till all parts are assemble

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175