# METHOD OF STATEMENT

Date: 11th June 2024

Description of work

To assist customer engineer to assemble machine parts using factory overhead crane and lorry crane

Machine Spec

Auto Welding machine

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

19/06/24

Time of Operation

09:40 am

Location of Operation

#### 149 Gul Circle

FMC Technologies (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3ton battery forklift

Wire sling

Webbing sling

Shackle

FMC factory overhead crane

Obstacles

To clear all obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger and signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Deploy lorry loader at designated unloading area

- Hoist down forklift from lorry chassis to the ground

- Using forklift to transport equipment from one building to another building within FMC

- Riggerman to secured sling onto lifting point of load to be lifted

- Using factory overhead crane and lorry crane to hoist and upright machine parts

- To assist engineer to assemble machine parts

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175