# METHOD OF STATEMENT

Date: 03rd Dec 2025

Description of work

To assist customer engineer to dismantle jig crane

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

08/12/25

Time of Operation

10:00 am

Location of Operation

#### 23 Changi North Crescent

UMS

Equipment Use

1 x lorry loader

1 x 3ton battery forklift

Customer boom lift

Obstacles

To clear all obstruction in way of working area

Environment

All debris will be clear and dispose after work completion

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

M.O.M certified forklift & boom lift operator

# Job Scope

- To assist customer engineer in dismantling jig crane by piece

- Use of boom lift to dismantle jig crane

- Using of battery forklift to fork down parts

- After dismantle to shift to temporary location for storage purpose

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175