# METHOD OF STATEMENT

Date: 10th Mar 2021

Description of work

To assist customer engineer in dismantling machine frame

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

15-19/03/21

Time of Operation

09:45 am

Location of Operation

#### 2 Benoi Crescent

SESS

Equipment Use

1 x lorry loader

1 x boom lift

1 x forklift

Obstacles

To clear all obstruction in way of working area

Environment

All debris will be clear and dispose after work completion

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet, safety harness)

M.O.M certified boom lift and forklift operator

# Job Scope

- To assist customer engineer in dismantling machine frame

- Use of boom lift for worker to WAH when loosening nuts

- Secured sling to hoisting point of frame

- Lorry loader to hoist down frame

- Unload frame to the ground

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175