# METHOD OF STATEMENT

Date: 19th Nov 2018

Description of work

To assist customer engineer in dismantling 1 unit Machining Center, Model: DS450/130C to smaller parts using lorry crane, shift out for packing, after packing, load onto 2 x 40ft OT and 1 x 20ft FR container

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

21/11/2018 – To dismantle machine cover

22/11/2018 – To assist dismantle machine parts

26-27/11/2018   -   To assist dismantle balance parts and packing

Time Of Operation

09:45 am

Location of Operation

#### 4 Gul Way

National Oilwell Varco Pte Ltd

Equipment Use

1 x 50 ton lorry crane

1 x 35 ton lorry crane

1 set wire/webbing sling

1 set shackle

Rollers/pallet truck

Obstacles

To clear all obstruction in way of crane parking and working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Transport lorry crane into inside factory

- Assist engineer to dismantle machine cover and parts

- Shift out machine and parts to loading area

- Hoist and load machine onto wooden base

- Pack machine to formed wooden case

- After packing, load cases onto container

- Secure cases with lashing belt and chocking wood

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd / Tel: 62824175