# METHOD OF STATEMENT

Date: 29th June 2020

Description of work

To assist customer engineer to dismantle 1 unit machine into smaller parts using lorry crane, shift out to loading area, hoist up onto low bed and deliver to scrapyard for disposal

Machine Spec

1 x Boring machine

Wt: 18, 000 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

08/07/2020 – assist engineer to dismantle machine parts

09/07/2020 - to shift out machine and accessories from production to loading area, hoist up onto low bed chassis, secured and transport to scrapyard for disposal

Location of Operation

#### 501 Airport Rd

ST Aerospace Engines Pte Ltd

Equipment Use

1 x 633 lorry loader – PALFINGER PK100002E

2 x lorry loader

1 x 70ton mobile crane

1 x low bed

Shackle

1 set wire sling

1 set rollers

Obstacles

To clear all obstruction in way of crane parking and working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Transport lorry crane into inside factory premise

- Deploy lorry crane at designated hoisting area

- To assist customer engineer to dismantle machine by parts

- Insert sling to machine parts hoisting point

- Using lorry crane to hoist down machine parts after dismantle and put aside

- On another day, shift our machine and part to loading area

- 70ton mobile crane to hoist up machine and load onto low bed

- Secured machine with strapping belt

- Transport and deliver machine to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175