# METHOD OF STATEMENT

Date: 31st July 2019

Description of work

To assist customer engineer to dismantle machine into smaller parts using lorry crane, hoist and put aside

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

01-02/08/2019

Time of Operation

09:45 am

Location of Operation

#### 4 Gul Way

National Oilwell Varco Pte Ltd

Equipment Use

1 x 633 lorry loader

1 set wire sling

Shackle

1 x 3ton forklift

Obstacles

To clear all obstruction in way of crane parking and working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Transport lorry crane into inside factory premise

- Deploy lorry crane at designated hoisting area

- To assist customer engineer to dismantle machine by parts

- Insert sling to machine parts hoisting point

- Using lorry crane to hoist machine parts after dismantle

- Unload machine parts and put aside

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175