# METHOD OF STATEMENT

Date: 21st Jan 2024

Description of work

To assist customer engineer to dismantle machine parts using lorry crane

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

26/02/24 – 01/03/24

Location of Operation

#### 70 Joo Koon Circle

Nakano Metal Press Pte Ltd

Equipment Use

1 x 633 lorry loader – PALFINGER PK92002SHH

1 x boom lift

Shackle

Wire sling

Obstacles

To clear all obstruction in way of crane parking and working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet, safety harness)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Transport lorry crane into inside factory premise

- Deploy lorry crane to near machine

- Using boom lift to assist customer engineer to dismantle machine parts

- Insert sling to machine parts hoisting point

- Using lorry crane to hoist down machine parts and put aside

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175