# METHOD OF STATEMENT

Date: 28th Apr 2025

Description of work

Using of factory overhead and lorry crane to upright column, after upright using overhead crane to position column at designated location

Spec

Column

Wt: 4, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

13/05/25

Time of Operation

09:40 am

Location of Operation

#### 149 Gul Circle

FMC Technologies (S) Pte Ltd

Equipment Use

633 lorry crane

Factory 20ton overhead crane

Wire sling

Webbing sling

Shackle

FMC boom lift

Obstacles

To clear all obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet, safety harness)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Transport lorry crane into factory premise

- Use of FMC boom lift to work at height

- Riggerman to secured sling onto lifting point of load to be lifted

- Using factory overhead crane to hoist up machine parts

- Lower down machine part to the ground

- Shift out to loading bay

- Using lorry crane or forklift to load up onto lorry chassis

- Secured machine with strapping belt

- Transport to another bay

- Unload, shift and position to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175