# METHOD OF STATEMENT

Date: 13th May 24

Description of work

To assist customer engineer in dismantling machine parts using factory overhead crane, after dismantle to hoist or fork up onto lorry chassis and deliver to Eric Wong warehouse

Machine Spec

7 unit Auto Welding machine

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Estimate:

16-21/05/24

Time of Operation

09:45 am

Location of Operation

#### 149 Gul Circle

FMC Technologies (S) Pte Ltd

Equipment Use

633 lorry loader

1 x 3ton battery forklift

Wire sling

Webbing sling

Shackle

FMC boom lift & factory overhead crane

Obstacles

To clear all obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger and signalman will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet, safety harness)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- To assist engineer to dismantle machine parts

- Use of FMC boom lift to work at height

- Riggerman to secured sling onto lifting point of load to be lifted

- Using factory overhead crane to hoist up machine parts

- Lower down machine part to the ground

- Shift out to loading bay

- Using lorry crane or forklift to load up onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver to Eric Wong warehouse

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175