# METHOD OF STATEMENT

Date: 11th Nov 2021

Description of work

Using factory overhead crane to hoist out conveyor for engineer to do cleaning, to install back conveyor after cleaning is done is done

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

18/11/21 – Hoist out conveyor for engineer to do cleaning

19/11/21 – To hoist back conveyor after cleaning is done

Time of Operation

09:45 am

Location of Operation

#### 273 Jalan Ahmad Ibrahim

Baker Hughes Singapore Pte

Equipment Use

Factory overhead crane

Webbing sling

Obstacles

To clear all obstruction in way of working area

Environment

All debris, if any will be clear after work completion

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

# Job Scope

- Secure webbing sling onto conveyor hoisting point

- Using customer overhead crane to hoist up conveyor

- Unload conveyor and put aside for engineer to do cleaning

- Next day to install back conveyor after cleaning is done

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175