# METHOD OF STATEMENT

Date: 09th May 2024

Description of work

Using lorry crane to unload Furnace and accessories from low bed, shift and position machine into factory premise at ground floor

Spec

1 unit Furnace

Dim: 2402 x 3522 x 2991 mm / Wt: 12, 000 kg

Transformer / Wt: 4, 000 kg

Accessories / Wt: 1, 500 kg

Accessories / Wt: 1, 000 kg

Accessories / Wt: 600 kg

Date of Operation

13/05/24

Time of Operation

Afternoon schedule

Location of Operation

Barners Airmotive

18 Jalan Teknologi 1/1 Taman Teknologi, 79250 Inskandar Puteri

Equipment Use

1 lorry crane

Roller/pallet truck

Wire sling

Shackle

Hand jack

Woodblock

Obstacles

Ensure no obstacles at unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are fully equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Deploy lorry crane at designated unloading area

# Reverse low bed to near crane

# Lorry crane to hoist up case and unload to the ground

# Attached sling to crane hook

# Secured sling to rigging point of furnace

# Hoist up furnace from low bed

# Swing crane and lower down furnace to near ground level

# Insert roller under furnace

# Shift and transport into factory premise

# Position at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete