# METHOD OF STATEMENT

Date: 01st June 2023

Description of work

Transport lorry loader into inside customer premise, hoist up Tester from exiting location and shift to new location within factory premise

Machine Spec

1 unit Parker Hydraulic Tester

Dim: 310 x 200 x 185 cm

Wt: 2, 500 kg

Risk Assessment

A copy of Risk Assessment will be attach

Schedule of Operation

09/06/23

Time of Operation

09:45 am

Location of Operation

11 Fourth Chin Bee Rd

Equipment Use

1 x 633 lorry loader

Wire/webbing sling

Shackle

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Transport lorry loader into inside customer factory

- Deploy lorry loader at designated location

- Attached sling to crane hook and secured to rigging point of Tester to be lifted

- Hoist up Tester

- Swing crane slowly from existing location to new location

- Unload and position Tester at the designated location

- Release all sling from Tester rigging point

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175