# METHOD OF STATEMENT

Date: 07th May 2021

Description of work

Transport lorry loader into inside factory, hoist 1 unit washing tank, load onto rollers, shift out and hoist up onto U bed, transport to new factory and unload

Spec

1 unit washing tank

Dim: 450 x 320 x 370 cm

Wt: 6, 500 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

Location of Operation

#### Heng Long Leather

#### Collection:

Delivery:

Equipment Use

1 x 633 lorry loader

1 x U bed

Wire/webbing sling

Shackle

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Transport lorry loader into factory premise

- Hoist up tank and change stand to smaller size

- Lower down tank to near ground level

- Insert rollers onto tank stand

- Shift out to loading area

- Hoist up tank and load onto U bed

- Secure tank with strapping belt

- Transport and deliver to new factory

- Hoist down from U bed and unload at carpark area

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175