# METHOD OF STATEMENT

Date: 03th Oct 2016

Description of work

To hoist down hydraulic tank and load onto lorry chassis

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

04/10/16  -  10:00 pm

Location of Operation

#### No 12 Penjuru Lane

AEI Cor

Equipment Use

100 ton lorry crane

Wire/webbing sling

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to move in into customer premise

- Hoist machine from lorry chassis

- Lower down machine to ground level, shift and position to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175